## Slide 1: Super Hyper Rem Lezar Turbo Mega Tournament Edition
Post Mortem

## Slide 2: What went right
Despite our lack of programming knowledge we actually did pretty good. We were able to implement most of our ideas into the game, and if we had more time or experience we would have gotten them all in.
The character ships model is a strong design the only changes I would make is a better texture.
The game we have so far does have fun elements in it which is the most important thing. A game without the fun is a pointless thing to exist and needs to be majorly changed.

## Slide 3: What went wrong
The major problem is no one was a programmer so we had to brute force everything we did.
The enemy ship designs are ok but could be much better and their textures were very rushed.
Some members did not do the work they were supposed to do which slowed us way down.
We had the smallest team and from the lack of work from some people the team was effectively even smaller.
Some people never communicate ever even though they have the means to.

## Slide 4: Overall
The overall picture even though there was many screw ups was fairly good.
The frame work to make a good game is all here and is possible to be done with the right amount of time and effort.
Having a level of fun already in the game at this early stage is a good sign and shows this has promise.